Broadband Fibre to the Premises (FTTP) 									Update 9        November 1st 2022

In Summary

- The DSA scheme is now a High Priority scheme within Wessex

- Routing of the network is largely agreed

- However, it is proving difficult to reach agreement with one existing infrastructure provider

- Disappointingly, the start of the build is therefore delayed until early 2023

Agreeing the route of the fibre network

- Wessex Network Planner Becks Wells has confirmed that the network routing is now 80% agreed

- Wessex are finalizing the remaining 20% of the routing with two landowners. Network Planner Vanessa Stokes and Land Access Negotiator Rob Mullins are all also involved

- I have had sight of the map detailing the network route. (For confidentiality reasons, I cannot copy the map)

- Our scheme will connect to the wider Wessex infrastructure at Horwood Farm to the South East

- This means the Wessex ‘control cabinet’ will be sited in the Dengrove area

- Rob Mullins is finalizing the exact cabinet location with a local landowner

- To the South West, our network will feed towards Donhead St Mary

Use of existing infrastructure (known as PIA or Physical Infrastructure Access)

- Use of existing infrastructure is planned in the Pains Hill, Mill Lane and Lower Street areas

- This will reduce the need to enter gardens with machinery, so minimizing disruption

- Our scheme is quite large and relatively dense leading to the sensible use of existing infrastructure

- Agreement has been reached with BT over the use of their infrastructure – poles and ducts

- Agreement has yet to be reached with SSE over the use of their infrastructure. A very frustrating hold-up

- Water infrastructure is not used

Timings

- Completion of network planning inc agreement with SSE to use their existing infrastructure, is therefore targeted for January 2023

- Provided this target date is met, building of the network will start in Feb/March

The Construction Phase

- The build will be managed by Project Manager Tony Najdoski

- He will manage in-house Wessex resources and sub-contractors

Why not build parts of the network unaffected by use of existing infrastructure, now?

- Wessex have much experience of considering this question

- They have concluded that it is best to deliver the total project in one hit

- This is more efficient, less disruptive to village life and fairer

- If a project is built piecemeal, it causes confusion, frustration, and apparent unfairness. Tollard Royal is a good recent example of this

Other areas of DSA

- BDUK have not yet concluded the Public Review of many parts of Wiltshire

- Consequently, there is no more news about the 90 properties in Overway, Sans Lane/Arundell Farm, Brookwater, Whitsans, Milkwell, Britmore and West End

Communications

- Wessex will shortly be writing to all signed-up property owners covering all the points above

- The same messages will appear in an article in the Donhead Digest

- I have strongly emphasized the need for Wessex to step up their communications

- We need regular, clear, informative updates in the coming months, emailed to all registered properties

- This is vital in order to improve understanding and build confidence

Nick Martin, Simon Barkham -  November 1st 2022